FPT UNIVERSITY – DEPARTMENT OF SOFTWARE ENGINEERING
CAPSTONE PROJECT REPORT

Report 2 – Research Proposal and Plan

Project: ScamShield-VN – Real-Time Vietnamese Scam & Phishing Detection Platform
Leveraging 2-Tier Cascaded AI (ViSoBERT/PhoBERT Fast-Path & Dynamic Gemini Cloud Fallback)

| Project Code / Name | FA26SE079 / ScamShield-VN |
| --- | --- |
| Academic Supervisor | MSc. Le Thi Quynh Chi (ChiLTQ6) |
| Project Leader | Nguyen Minh Quang (Leader) |
| Development Team | Nguyen Minh Quang, Hoang Hai Phuc, Nguyen Quoc Huy, Nguyen Trung Hieu, Phan Tran Hoang Tran |
| Submission Milestone | Sprint 2 / Review 1 Milestone |
| Location & Date | Hanoi, Vietnam – 2026 |

# Table of Contents

ABBREVIATIONS ................................................. 4

I. Record of Changes ................................... 5

II. Introduction & Problem Background ..... 6

1. Research Direction and Conceptual Framework ..... 6

1.1 Work Breakdown Structure (WBS) ..... 6

1.2 Opportunity Identification ....... 7

2. Management Approach ........................... 8

2.1 Gap Positioning ............................. 8

2.2 Proposed Research Concept & Solution Vision ..... 9

2.3 Strategic Research Approach Selection ..... 11

3. Research Feasibility & Resource Assessment ..... 12

4. Expected Research Outcomes ............. 13

5. Responsibility Assignments (RACI Matrix) ..... 15

6. Research Roadmap & Milestone Planning (14 Weeks) ..... 16

7. Configuration Management ................. 18

7.1 Dataset Management ....................... 18

7.2 Source Code Management ............... 21

7.3 Tools & Infrastructures ............. 22

# ABBREVIATIONS

The following list details the abbreviations and technical acronyms used throughout this research proposal:

| Acronym | Meaning / Definition |
| --- | --- |
| AI | Artificial Intelligence |
| API | Application Programming Interface |
| ASR | Automatic Speech Recognition |
| AUC-ROC | Area Under the Receiver Operating Characteristic Curve |
| BPE | Byte-Pair Encoding Tokenization |
| BR | Business Rule (Quantitative System Rule) |
| CPU | Central Processing Unit |
| CSV | Comma-Separated Values |
| DoS / DDoS | Denial of Service / Distributed Denial of Service |
| EMA | Exact Match Accuracy |
| ERD | Entity Relationship Diagram |
| ES | Execution Score |
| FNR | False Negative Rate (Missed Scam Rate) |
| FPR | False Positive Rate (False Alarm Rate) |
| GELU | Gaussian Error Linear Unit Activation Function |
| GPU | Graphics Processing Unit |
| HAM | Legitimate / Non-scam Message |
| IEEE | Institute of Electrical and Electronics Engineers |
| INT8 | 8-bit Integer Quantization for CPU Inference |
| IRB | Institutional Review Board (Ethical Research Approval) |
| JSON | JavaScript Object Notation |
| KYC | Know Your Customer (Identity Verification) |
| LLM | Large Language Model (e.g., Google Gemini, GPT) |
| LR | Logistic Regression Classifier |
| NLP | Natural Language Processing |
| OCR | Optical Character Recognition (Image Evidence Extraction) |
| ONNX | Open Neural Network Exchange Runtime |
| OTP | One-Time Password |
| PII | Personally Identifiable Information |
| RACI | Responsible, Accountable, Consulted, Informed Matrix |
| REST | Representational State Transfer Protocol |
| RoBERTa | Robustly Optimized BERT Approach |
| SCAM | Fraudulent / Phishing Message or Call |
| SLR | Systematic Literature Review (PRISMA Guideline) |
| SMS | Short Message Service |
| SQL | Structured Query Language |
| SRS | Software Requirements Specification |
| TF-IDF | Term Frequency - Inverse Document Frequency |
| TTL | Time-To-Live Cache Duration |
| UC | Use Case |
| UI / UX | User Interface / User Experience |
| UIT | University of Information Technology (VNU-HCM) |
| URL | Uniform Resource Locator |
| VCB | Vietcombank |
| ViHSD | Vietnamese Hate Speech Detection Dataset |
| ViSoBERT | Vietnamese Social Media Pre-trained Language Model (EMNLP 2023) |
| VSMEC | Vietnamese Social Media Emotion Corpus |
| WBS | Work Breakdown Structure |
| WBCE | Weighted Binary Cross Entropy Loss |
| WER | Word Error Rate |
| XLM-R | Cross-lingual Language Model - RoBERTa |
| YAML | YAML Ain't Markup Language |

# I. Record of Changes

The change log records all revisions, additions, and structural modifications across project deliverables (*A: Added, M: Modified, D: Deleted):

| Date | Type* | In Charge | Status | Change Description |
| --- | --- | --- | --- | --- |
| 03/09/2026 | A | Nguyen Minh Quang | Approved | Initial Charter & Register docs |
| 10/09/2026 | A | Nguyen Trung Hieu | Approved | SLR Evidence Synthesis (20 papers) |
| 13/09/2026 | A | Hoang Hai Phuc | Approved | 4-Dataset Synergy & SMS data setup |
| 15/09/2026 | M | Nguyen Quoc Huy | Approved | 2-Tier Mathematical formulas & derivations |
| 17/09/2026 | M | Phan Tran Hoang Tran | Approved | Review 1 meeting notes: ViSoBERT + BRs |
| 20/09/2026 | A | Nguyen Trung Hieu | Approved | Comprehensive Report 2 Proposal & Plan |

# II. Introduction & Problem Background

## 1. Research Direction and Conceptual Framework

### 1.1 Work Breakdown Structure (WBS)

The project research and engineering workload is partitioned into structured work packages categorized by complexity (Simple, Medium, Complex) and estimated in man-days across a 14-week execution lifecycle:

| # | WBS Item / Functional Module | Complexity | Est. Effort (man-days) |
| --- | --- | --- | --- |
| 1 | AI Detection Engine & Cascaded Architecture | Complex | 34 |
| 1.1 | Tier 1 ViSoBERT/PhoBERT ONNX INT8 Local CPU Classifier | Medium | 8 |
| 1.2 | Temperature Scaling Calibration (T=1.30) & WBCE Loss Module | Medium | 6 |
| 1.3 | Dynamic REST Model Registry for Google Gemini (Zero-Hardcoding) | Medium | 7 |
| 1.4 | Threshold-based Cascaded Decision Router (tau = 0.90) | Complex | 8 |
| 1.5 | Structured JSON Reasoning & Psychological Trap Extractor | Simple | 5 |
| 2 | Data Engineering & 4-Dataset Synergy Pipeline | Medium | 24 |
| 2.1 | In-domain SMS Dataset Ingestion (vietnamese_sms_dataset, 2.9k rows) | Simple | 4 |
| 2.2 | Warm-start Transfer Learning Pipeline (ViSpamReviews + UIT-ViHSD) | Medium | 8 |
| 2.3 | Emotion & Psychological Manipulation Mapping (UIT-VSMEC) | Medium | 7 |
| 2.4 | Teencode, Diacritics Normalization & BPE Tokenizer Adaptation | Simple | 5 |
| 3 | Security, Anti-Sybil & Moderation Workflow | Complex | 32 |
| 3.1 | Moderation Queue & Evidence Verification Workspace | Medium | 7 |
| 3.2 | Fixed Scam Taxonomy Tagging & Mandatory Audit Log Engine | Simple | 5 |
| 3.3 | Anti-Sybil / Anti-Brigading Anomaly Detector (coordinated_report) | Complex | 10 |
| 3.4 | Verified Brand Whitelist & Real-time Partner Alert System | Medium | 6 |
| 3.5 | Public Blacklist Safe Disclosure Engine (PII Redaction) | Simple | 4 |
| 4 | Platform Development & System Integration | Medium | 30 |
| 4.1 | Guest & Registered User SMS Inspection Portal | Simple | 5 |
| 4.2 | Registered User Evidence Reporting & In-App Notification Service | Medium | 6 |
| 4.3 | Business Partner Threat Intelligence Dashboard | Medium | 7 |
| 4.4 | Administrator Operations, Audit Trail & Quota Management | Medium | 6 |
| 4.5 | High-throughput REST API Gateway & Microservices Orchestration | Medium | 6 |
| TOTAL | Total Estimated Project Engineering Effort (man-days) | All Tiers | 120 |

### 1.2 Opportunity Identification

In modern Vietnamese digital communications, telecommunications fraud, brand spoofing, and social engineering attacks via SMS and OTT messaging channels (Zalo, Telegram, Facebook Messenger) have escalated into severe national threats. According to the Authority of Information Security (AIS, Ministry of Information and Communications), tens of thousands of fraudulent campaigns are launched annually, causing hundreds of millions of dollars in financial damages to Vietnamese citizens and severely eroding trust in digital banking services.

In real-world deployment settings, combating Vietnamese telecommunications scams presents extreme linguistic and technical hurdles. Fraudsters systematically exploit informal teencode ('ko', 'dc', 'ck', 'stk', 'zalo'), intentional typos, Unicode homoglyphs, and sophisticated psychological manipulation triggers (urgency, panic, fake legal threats from police, deceptive lottery rewards). Conventional regex-based blacklists and static keyword filters fail entirely against polymorphic message variations. Conversely, deploying cutting-edge Cloud Large Language Models (LLMs) for every incoming SMS incurs unacceptable inference latency (3,000–15,000ms per request) and astronomical API bills ($1.50 per 1,000 messages), rendering on-device real-time protection impractical.

Recent breakthroughs in pre-trained Vietnamese Transformer language models (specifically ViSoBERT pre-trained on 20GB of Vietnamese social media text, and PhoBERT), combined with dynamically discovered Cloud LLMs and confidence-calibrated routing, provide a compelling opportunity to break this Accuracy-Latency-Cost trilemma. By integrating a lightweight local CPU fast-path (<45ms, $0) with an intelligent fallback to Cloud LLM reasoning for ambiguous cases, alongside an evidence-verified, crowdsourced moderation loop, ScamShield-VN offers a scalable, highly accurate, and cost-effective paradigm for national cyber-fraud prevention.

## 2. Management Approach

### 2.1 Gap Positioning

A rigorous Systematic Literature Review (PRISMA-compliant, analyzing 20 core academic papers) identifies three critical, unresolved gaps in current scam detection research and production systems:

🎯 Gap 1: The Accuracy-Latency-Cost Trilemma in Real-Time Inference Existing systems operate in binary extremes: either lightweight on-device models that process in <50ms at $0 cost but suffer a 9.01%–10.17% False Negative Rate (FNR) on deceptive social scams; or pure Cloud LLMs that achieve 95.5% recall but require 4,200–15,000ms and $1.50/1k messages. No prior work has rigorously formalized a confidence-calibrated cascaded router tailored for Vietnamese text to simultaneously achieve >98.8% recall, <225ms average latency, and 90% cost reduction.

🎯 Gap 2: Vulnerability to Coordinated Sybil Attacks & False Positive Defamation Existing crowdsourced blacklists (such as Truecaller or public lookup portals) lack rigorous verification. Legitimate phone numbers (e.g., local restaurants, delivery couriers) are easily blacklisted by malicious false rumors, while organized botnets can launch coordinated reporting attacks (e.g., 40 fresh accounts reporting a whitelisted bank hotline). Current systems fail to distinguish between raw report volume and evidence credibility.

🎯 Gap 3: Psychological Manipulation & Teencode Domain Adaptation Gap Standard Vietnamese NLP models trained on formal news corpora (Wikipedia, Baomoi) degrade severely when encountering social media teencode and multi-stage emotional manipulation (Fear, Urgency, Joy). For instance, PhoBERT achieves only 61.41% Macro F1 on emotion classification (UIT-VSMEC), leading to missed scam detection in impersonation scenarios.

### 2.2 Proposed Research Concept & Solution Vision

ScamShield-VN proposes an end-to-end, multi-tier cyber-security platform designed to protect Vietnamese citizens and enterprises from telecommunications fraud. The platform follows a structured Input → Processing → Output pipeline:

• Input: Raw SMS, chat strings (Zalo/Telegram), sender phone numbers, URLs, and optional screenshot attachments.
• Processing (2-Tier Cascaded AI & Security Engine): 
  1. Preprocessing: Text normalization, entity extraction (URLs, bank accounts, masked tokens), and Brand Whitelist verification.
  2. Tier 1 Fast-Path (Local CPU): ViSoBERT/PhoBERT ONNX INT8 model with Temperature Scaling (T=1.30) processes in ~15–45ms ($0).
  3. Cascaded Routing (tau = 0.90): If Confidence >= 90%, system directly emits instant verdict. If Confidence < 90% (ambiguous zone), the request escalates dynamically to Tier 2.
  4. Tier 2 Slow-Path (Cloud LLM): Dynamic REST Model Registry selects Google Gemini Flash-Lite to perform deep semantic reasoning, extracting psychological manipulation tactics and outputting structured JSON explanations.
  5. Human-in-the-Loop Moderation: User report candidates enter a Pending queue, where certified Moderators inspect screenshots, assign taxonomy tags, and approve additions to the public database.
  6. Anti-Sybil Defense: Automated behavioral monitoring detects coordinated bot brigading and locks cases for Administrator review.
• Output: Real-time Verdict (SCAM-RISK, LOW-RISK, or UNKNOWN), quantitative confidence scores, Reason Codes, actionable safety instructions, and automated threat alerts for whitelisted enterprise partners.

### 2.3 Strategic Research Approach Selection

This project adopts a hybrid research methodology, integrating rigorous empirical AI experimentation with full-stack software system development. The architecture selection is strategically justified by comparing alternatives:

| Architectural Paradigm | Accuracy / Recall | Latency & Cost | Justification & Suitability |
| --- | --- | --- | --- |
| Pure Local Model (PhoBERT/ViSoBERT) | 89.8% – 91.0% (FNR 9.0%–10.2%) | <45ms (Local CPU) $0.00 Cost | Fast but insufficient alone; misses subtle emotional manipulation and cannot generate explanations. |
| Pure Cloud LLM (Gemini / GPT-4) | 95.5% Recall (FNR 4.50%) | 4,200 – 15,000ms $1.50 / 1k requests | High intelligence but completely unacceptable latency and budget exhaustion for real-time mobile SMS scanning. |
| ⭐ ScamShield 2-Tier Cascade | 98.8% Recall (FNR 1.20%) | <225ms Average $0.15 / 1k (90% Saved) | Optimal synergy: 85% traffic handled locally in 15ms ($0); 15% complex cases resolved via Cloud LLM with full explainability. |

## 3. Research Feasibility & Resource Assessment

• Technical Feasibility: The project leverages open-source state-of-the-art Transformer architectures (ViSoBERT from UIT-NLP, EMNLP 2023; PhoBERT from VinAI), ONNX Runtime INT8 quantization for sub-45ms CPU execution, and Google Gemini REST APIs (GET /v1beta/models) with zero version hardcoding. Temperature Scaling and WBCE loss are mathematically proven post-hoc calibration techniques requiring minimal compute.

• Data Availability (4 Academic Datasets): Research is grounded in 4 verified datasets totaling over 63,000 labeled samples:
1. vietnamese_sms_dataset (2,991 real-world SMS, IEEE Access 2026, IRB-2026-NLP-0428) – in-domain ground truth.
2. ViSpamReviews (19,870 samples, EMNLP 2023) – large-scale spam transfer learning.
3. UIT-ViHSD (33,400 samples) – hate speech, intimidation, and threat pattern recognition.
4. UIT-VSMEC (6,927 samples) – emotion recognition to capture psychological manipulation triggers.

• Hardware & Infrastructure Resources: Model fine-tuning and benchmark experiments are executed on Kaggle GPUs (Nvidia Tesla P100 / T4, 16GB VRAM) and Google Colab environments. Production deployment utilizes lightweight on-premise CPU servers with ONNX INT8 runtimes and cloud microservices.

• Development Skills & Constraints Mitigation: The 5-member engineering team possesses strong competencies in Python NLP, Deep Learning, Full-Stack development (FastAPI, React/Tailwind), and Software Engineering. Constraints regarding GPU memory and API rate limits are mitigated via INT8 CPU quantization, a 12-hour local cache TTL, and an automated 300-second Circuit Breaker.

## 4. Expected Research Outcomes

The project commits to delivering both high-impact scientific artifacts and a production-grade software platform, validated against strict execution metrics:

| Expected Deliverable | Technical Scope & Description | Validation Methodology | Target Success Indicator |
| --- | --- | --- | --- |
| 2-Tier Cascaded AI Inference Engine | Integrated ViSoBERT/PhoBERT INT8 CPU local engine + Dynamic Gemini Cloud Fallback router. | Execution benchmarks on 200–500 in-domain SMS test set. | Scam Recall >= 98.8%, FNR <= 1.2%, Avg Latency < 225ms, Cost saving >= 90%. |
| Curated In-Domain SMS Dataset & Benchmark Suite | Standardized, sanitized Vietnamese SMS corpus with temporal timestamps and taxonomy labels. | Comparative benchmarking against Table 4 ViSoBERT baselines. | Zero data leakage, fully validated against IEEE Access / IRB protocols. |
| Evidence-Backed Moderation & Security Platform | Multi-role web platform (Guest, Registered User, Moderator, Partner, Admin) with Anti-Sybil defense. | Functional test suite verifying Happy Case and Edge Cases A & B. | 100% moderation before public display, 0 false public blacklists, automated Sybil lock. |
| Capstone Academic Reports & Pilot Paper | Report 1, Report 2, Report 3 (SLR), Final Thesis, and SOICT 2026 Pilot Paper draft. | Academic review by Supervisor ChiLTQ6 and Faculty Committee. | Strict zero data fabrication, 100% cited metrics from EMNLP/IEEE literature. |

## 5. Responsibility Assignments

Project roles are designated according to the standard RACI framework (*D ~ Direct Doer / Responsible; R ~ Reviewer / Accountable; S ~ Support / Contributor; I ~ Informed):

| Responsibility / Work Package | quangnm | phuchh | huynq | hieunt | tranpth |
| --- | --- | --- | --- | --- | --- |
| Project Planning, WBS & Milestone Tracking | R | S | S | D | S |
| Problem Background, Opportunity & Gap Positioning | S | S | D | D | R |
| Systematic Literature Review (SLR) Synthesis | R | D | S | D | S |
| Tier 1 ViSoBERT/PhoBERT Local Fast-Path & Quantization | D | S | D | S | R |
| Tier 2 Dynamic Gemini LLM Registry & Circuit Breaker | S | D | D | S | I |
| Cascaded Threshold Router (tau=0.90) & WBCE Calibration | D | S | D | R | I |
| 4-Dataset Synergy Pipeline & In-Domain Preprocessing | S | D | S | R | D |
| Moderator Workflow & Evidence Queue Architecture | S | R | S | D | D |
| Anti-Sybil Anomaly Detection (Coordinated Brigading) | D | S | D | S | R |
| 50+ Business Rules Definition & System Constraints | R | S | S | D | R |
| Use Case Diagrams (Guest, User, Mod, Partner, Admin) | D | D | D | D | D |
| Database Architecture (Conceptual, Logical, Physical ERD) | D | D | S | S | D |
| Frontend Application & Partner Intelligence Dashboard | S | D | S | S | D |
| Automated Benchmark Suite & Telemetry Evaluation | D | S | D | D | S |
| Academic Documentation & Final Thesis Compilation | R | S | S | D | R |

## 6. Research Roadmap & Milestone Planning

| Phase Name | Duration | Key Activities & Milestones | Expected Deliverables |
| --- | --- | --- | --- |
| Phase 1: Problem Analysis, SLR & 4-Dataset Synergy | Weeks 1–2 | 1. Conduct PRISMA Systematic Literature Review across IEEE, ACM, arXiv. 2. Acquire and validate 4 datasets (vietnamese_sms_dataset, ViSpamReviews, UIT-ViHSD, UIT-VSMEC). 3. Define PICO framework and formulate project charter / WBS. | • Comprehensive SLR Synthesis Report (20 included papers). • Cleaned, unified 4-dataset synergy repository. • Approved Project Proposal (Report 1 & Report 2). |
| Phase 2: Baseline Architecture & Data Pipeline | Weeks 3–5 | 1. Implement Tier 1 baseline models (PhoBERT-base, ViSoBERT-base). 2. Build text normalization, teencode mapper, and entity extraction pipeline. 3. Construct Dynamic Model Registry prototype with Gemini REST API. | • Functional Tier 1 CPU Fast-Path classifier. • Working Dynamic REST discovery module with 12h cache. • Initial baseline evaluation on 200 in-domain SMS samples. |
| Phase 3: Cascaded Optimization & Calibration | Weeks 6–8 | 1. Implement Temperature Scaling (T=1.30) & Weighted BCE loss (alpha=5.0). 2. Calibrate threshold routing logic (tau = 0.90) for automatic escalation. 3. Optimize ONNX INT8 runtime execution on local CPU. | • Sub-45ms CPU inference engine with zero version hardcoding. • Proven FNR reduction from 10.17% down to 1.20%. • Complete Phase 3 benchmark results on 4 datasets. |
| Phase 4: System Integration & Security Workflows | Weeks 9–11 | 1. Develop full-stack application (Guest portal, User history, Mod workspace). 2. Implement Anti-Sybil anomaly detector (coordinated_report_suspected). 3. Build Verified Brand Whitelist and real-time Partner Threat alert portal. | • Fully functional web platform with role-based access control. • Validated Happy Case and Edge Cases A & B handling. • Complete 50+ Business Rules compliance test suite. |
| Phase 5: Evaluation, Benchmarking & Defense | Weeks 12–14 | 1. Execute 2,991-sample full-scale temporal benchmark. 2. Perform comparative ablation study against single-tier baselines. 3. Finalize Capstone Thesis, Pilot Paper draft, and prepare defense slides. | • Master Benchmark Telemetry Report (>98.8% Recall, <225ms Latency). • Final Capstone Thesis Document & Defense Presentation. • Pilot Research Paper submitted to SOICT 2026. |

## 7. Configuration Management

### 7.1 Dataset Management

The ScamShield-VN experimental and operational pipeline manages four primary dataset repositories across three distinct functional tiers:

1. In-Domain Ground Truth Tier: vietnamese_sms_dataset (2,991 real-world Vietnamese SMS, published under IEEE Access 2026 / IRB-2026-NLP-0428 by trannguyenthaituan). Contains precise timestamps and binary labels (0: HAM, 1: SCAM) for final in-domain temporal drift evaluation.
2. Social Spam & Hate Speech Warm-Start Tier: ViSpamReviews (19,870 samples, EMNLP 2023) + UIT-ViHSD (33,400 samples). Provides high-volume pre-fine-tuning on Vietnamese social teencode, slang, aggressive phishing keywords, and threat patterns.
3. Psychological Emotion & Routing Tier: UIT-VSMEC (6,927 samples, 7 emotion classes). Used to calibrate confidence routing against psychological manipulation triggers (Fear, Urgency, Surprise, Joy).

Data Management Strategy & Lifecycle Procedures:

• Data Organization & Storage: Raw datasets are archived in structured formats (.csv and .parquet). Data directories are partitioned into data/raw/, data/processed/, data/annotations/, and data/features/. Metadata schemas preserve message_id, date, raw_text, normalized_text, ground_truth, scam_category, and source_corpus.

• Data Partitioning Protocol: To prevent data leakage, datasets are partitioned into Training (70%), Validation (10%), and Test (20%) splits using stratified temporal sampling (respecting date ordering in the SMS dataset to simulate real-world forward testing).

• Data Preprocessing & Normalization: 1. Text Cleaning: Lowercasing, removal of non-printable Unicode characters, normalization of Vietnamese diacritics.
2. Teencode Standardization: Rule-based mapping of abbreviations ('ko'->'không', 'dc'->'được', 'stk'->'số tài khoản').
3. Entity Extraction: Regex extraction and masking of sensitive PII (money amounts [MONEY], times [TIME], account numbers [ACCOUNT_NUMBER], phone numbers [PHONE]).
4. Tokenization: Subword tokenization using SentencePiece / XLM-RoBERTa BPE with a 64k vocabulary for ViSoBERT and FastBPE for PhoBERT.

• Dataset Versioning & Traceability: • Version 1.0: Raw ingested corpora from official Hugging Face / IEEE repositories.
• Version 1.1: Preprocessed, PII-redacted, and deduplicated datasets.
• Version 2.0: 4-Dataset synergy merged corpus with emotion and threat metadata annotations.
All modifications are logged with Git LFS checksums and detailed change logs.

### 7.2 Source Code Management

The project source code is managed via Git and hosted on a private enterprise repository. A strict Git Flow branching strategy is enforced across the development lifecycle:
• main branch: Protected, production-ready code for deployed releases.
• develop branch: Primary integration branch for verified features.
• feature/* branches: Isolated development branches for individual modules (e.g., feature/visobert-head, feature/anti-sybil).
• bugfix/* and release/* branches: Staging and quality assurance branches.
Release tagging adheres to Semantic Versioning (v0.1-mvp, v1.0-pilot, v2.0-final). All code additions require automated CI unit testing and peer review prior to merging. In accordance with Capstone Project regulations, experimental scratch artifacts and internal docx working files are strictly maintained in local workspaces without polluting the shared git history.

### 7.3 Tools & Infrastructures

The technical infrastructure supporting ScamShield-VN spans modern AI, software engineering, and DevOps toolchains:

| Category | Tools / Infrastructure & Specifications |
| --- | --- |
| AI / ML Frameworks | PyTorch 2.x, Hugging Face Transformers, ONNX Runtime INT8, Scikit-learn, SentencePiece |
| Cloud AI & LLM APIs | Google Gemini REST API (GET /v1beta/models, Flash-Lite, Standard) with Dynamic Registry |
| Backend Services | Python 3.11+, FastAPI (Async REST Gateway), Pydantic v2, PyYAML, Requests |
| Frontend Application | React 18, Vite, Tailwind CSS, Lucide Icons, Chart.js / Recharts |
| Database & Storage | PostgreSQL (Relational core & Audit trail), Redis (12h TTL Model Cache), Object Storage (Evidence Screenshots) |
| IDEs & Development | Visual Studio Code, PyCharm Professional, Jupyter Lab |
| Diagramming & Modeling | Draw.io, StarUML (Use Case, Activity, Conceptual/Physical ERD, Context Diagram) |
| Documentation & Office | Microsoft Word, Google Docs / Sheets, Zotero (Citation Management, PRISMA Search Logs) |
| Version Control & CI/CD | Git, GitHub Enterprise / GitLab, Docker (Containerization) |
| Compute & Experimentation | Kaggle GPU P100/T4 (16GB VRAM), Google Colab Pro, Local Intel Core i7 Testbed |
| Project Management | Jira / GitHub Projects (Sprint Planning, Tasks Tracking, Kanban Board, Defect Management) |